SPRINTS

This prototype project (LockedMe.com) will be delivered in

Product Backlog

Setting up Git and GitHub accounts to store and track project enhancements

To display a welcome screen

Display sub-menu options for file operation option from main menu

To add a user specified file to the application

To delete a user specified file from the application

To search a user specified file on the application

Option to return to main menu

Release 1

Sprint 1: 1 week

User story 1: Setting up Git and GitHub accounts to store and track project enhancements

Task 1: Set up a dedicated remote repository to store and track enhancements

Task 2: Set up a dedicated local repository to store and trace enhancements

User story 2: To display a welcome screen

Task 1: Show application name and developer details with print out statements.

Task 2: Print text to show 3 main menu options for user interaction.

Task 3: Prompt for user for input with Scanner object

Task 4: Write a switch block to handle main menu options

Task 5: Write simple print out statements for switch cases

Task 5: Loop main menu options, switch block and user input.

Task 6: Commit project to GitHub

Sprint 2: 1 week

User story 1: Display sub-menu options for file operation option from main menu

Task 1:  Print text to show 4 sub-menu options for file operation

Task 2: Prompt user for input with Scanner object.

Task 3: Write a switch block to handle sub-menu options

Task 4: Write simple print out statements for switch cases

Task 5: Loop main menu options, switch block and user input.

Task 6: Create a local repository for tracking and storing LockedMe.java and FileOperations.java files

User story 2: To add a user specified file to the application

Task 1: Add prompt for user to type file name to be added.

Task 2: Implement file creation with java.io.File class.

Sprint 3: 1 week

User story 1: To delete a user specified file from the application

Task 1: Add prompt for user to type file name to be deleted.

Task 2: Implement file deletion with java.io.File class.

User story 2: To search a user specified file on the application

Task 1: Add prompt for user to type file name to be searched.

Task 2: Implement file search with java.io.File class.

User story 3: Option to return to main menu

Task 1: Implement break out from sub-menu to main menu

Definition of Done

Algorithm is complete

Documentation is complete

Testing is complete

Source code pushed to server

Code has been reviewed and Product owner has approved

FLOW CHART

JAVA CORE CONCEPTS

Encapsulation: LockedMe has private static property. Public static getSc() method to get scanner object.

Using control/loop blocks: if, else, while, enhanced for and switch

Data structures: variables(local, static and instance variables) and arrays

Exception handling: with try and catch blocks

Generic classes: using ArrayList<String> from FileOperations.java

ALGORITHMS

Sorting Methods

Merge sort( from java.util.Array.sort()

Searching methods

Linear search

How to run program

From Eclipse IDE

From File menu, select import to import existing Eclipse project and choose LockedMe project folder.

Setting run configuration

Set main class com.LockedMe, apply and run to execute LockedMe project.

From command line

Navigate to LockedMe downloaded folder from GitHub.

Run java from within LockedMe folder as shown below.

GitHub repository

https://github.com/geprah/FullStackJavaDeveloper.git